# WIMS Project Document Review Summary

Actual Filed Document Catalogue

Title:WIMS Project Document Review Summary

Version: 1.0

Date: July 2026

Author: Graham Heap

Status: First Issue

Table Of Contents

1 WIMS Project Document Review Summary	2

2 Document Register	3

3 Immediate Action Items	4

4 Planned / Deferred Actions	4

5 Overall PM Review	5

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Creation | 1.0 | First Issue | July 2026 |

# 1 WIMS Project Document Review Summary

Review Outcome: The document review has been completed.

Objective achieved:

- Catalogue key WIMS project documents.

- Identify document purpose and classification.

- Confirm current status.

- Identify outstanding actions.

- Separate active work from completed, reference and deferred items.

Key

RD - Reference Document

HN - Historical Working Notes

SR - Status Report

Planning Document - PD

Strategy Document  - SD

Project Control Document - PCD

Project Definition Document - PDD

Foundation Document - FD

Weekly Project Review - WPR

Architecture Review Document - ARD

Weekly Statistics Review - WSR

Communications Strategy Document - CSD

Implementation Document - ID

Active - AT

Captured - CD

# 2 Document Register

| Document Code | Document | Class Code | Status | Action |
| --- | --- | --- | --- | --- |
| DOC-001 | Master Plan Spreadsheet | RD | AT | None |
| DOC-002 | Handwritten Project Planning Notes | HN | CD | None |
| DOC-003 | Weekly Status Review | SR | AT | None |
| DOC-004 | WIMS Q1 Planning and Implementation | PD | AT | Review at start of PM02 Planning |
| DOC-005 | SWOT Analysis | SD | PP | Review when platform complete |
| DOC-006 | Agreed WIMS Book Structure | PD | PP | Review at start of PM02 Planning |
| DOC-007 | July Work Plan | PD | AT | Review at end of PW03 |
| DOC-008 | WIMS Master Project Plan | MPD | AT | Review at start of PM Planning |
| DOC-009 | WIMS Master Plan Spreadsheet | PCD | AT | Weekly PO update |
| DOC-010 | WIMS Service Definition and Implementation Plan | PDD | AT | Review at start of PQ02 Planning |
| DOC-011 | January Fasting Report | FD | PF | HTML, Presentation, YouTube Content |
| DOC-012 | Project Review – PW01 Plan for PW02 | WPR | PF | None |
| DOC-013 | WIMS Project Architecture Review | ARD | AT | Review by 24 July |
| DOC-014 | PW Statistics Review | WSR | PF | None |
| DOC-015 | Potential Voice of WIMS Project | SSR | AT | Review before major communications work |
| DOC-016 | WIN – Weight Insight Mentor | FD | AT | Develop to approved baseline by end of PQ1 |
| DOC-017 | WIMS Platform Implementation | ID | IP | Complete PW03 implementation activities |
| DOC-018 | WIMS Content Strategy | CSD | RD | None (Deferred to PM03 PW10) |

# 3 Immediate Action Items

| Priority | Doc ID | Action | Target |
| --- | --- | --- | --- |
| High | DOC-017 | Complete WIMS Platform Implementation activities | PW03 |
| High | DOC-011 | Produce HTML version of January Fasting Report | PW03 |
| High | DOC-011 | Produce Presentation material | PW03 |
| High | DOC-011 | Produce YouTube content | PW03 |
| Medium | DOC-013 | Complete WIMS Project Architecture Review | 24 July |
| Medium | DOC-016 | Develop WIN definition to approved baseline | End of PQ1 |

# 4 Planned / Deferred Actions

| Document Code | Action | Trigger |
| --- | --- | --- |
| DOC-004 | Review Q1 Planning and Implementation | Start PM02 Planning |
| DOC-006 | Review Book Structure | Start PM02 Planning |
| DOC-005 | Complete SWOT review and produce Risk Register | Platform completion |
| DOC-008 | Review Master Project Plan | Each PM Planning cycle |
| DOC-010 | Review Service Definition | Start PQ02 Planning |
| DOC-015 | Review Voice of WIMS | Before major communications work |
| DOC-018 | Develop Content Strategy | PM03 – September PW10 |

# 5 Overall PM Review

Status: Controlled ✅

Key observations:

- Document inventory now established.

- No unmanaged documents identified.

- Active delivery focus is clear.

- Deferred items have explicit triggers.

- Completed items removed from active workload.

- Document governance structure established.

Current PM focus:

- Deliver PW03 implementation work.

- Complete January Fasting Report publication outputs.

- Complete architecture review by 24 July.

- Continue weekly project control through Master Plan Spreadsheet.

The PM desk is now separated into:

- Do now

- Do later

- Reference only

Which is exactly what the review was intended to achieve. ☕

Good. That is a clear final PM action.

| Document | Classification | Status | Action | Target |
| --- | --- | --- | --- | --- |
| AAD - WIMS - Doc Review and Action Log | Project Office Control Document | In Progress | Tidy and finalise document review and action log | End of PM01 |

Notes: Complete formatting, confirm document list, validate actions/status, and prepare as the baseline document review record.

This means the PM cycle is:

- ✅ Review all documents.

- ✅ Catalogue documents.

- ✅ Identify actions.

- ✅ Separate immediate vs deferred items.

- 🔄 Tidy and baseline the AAD log.

- ➡️ Use it as input into PM02 planning.