# WIMS Project Planning Summary

Title: WIMS Project Planning Summary

Version: 1.0

Date: July 2026

Author: Graham Heap

Status: First Issue

Table Of Contents

1 WIMS Project Planning Summary	2

1.1 Purpose	2

1.2 Planning Principles	2

1.3 Scope	2

1.4 Planning Approach	3

1.5 Planning Assumptions	3

1.6 Planning Decisions	3

1.7 Project Estimates	4

1.8 Annual Work Plan	4

1.9 Review	5

1.10 Planning Success Criteria	5

1.11 Planning Risks	5

1.12 Related Documents	6

1.13 Conclusion	6

1.14 Post Note	6

2 References	7

3 Glossary	7

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Creation | 1.0 | Draft | July 2026 |

# 1 WIMS Project Planning Summary

## 1.1 Purpose

This document summarises the planning activity undertaken for the WIMS project. It explains the approach used to develop the project plan, the assumptions made during planning, the planning decisions taken, and the rationale for the estimated effort allocated to each major work stream.

The planning activity provides the foundation for the Annual Work Plan.

## 1.2 Planning Principles

The planning activity was guided by the following principles.

Plan from first principles.

Keep the plan simple and practical.

Base estimates on the best information available.

Record assumptions and planning decisions.

Use evidence rather than opinion where possible.

Record actual effort.

Review the plan regularly.

Improve future plans using project experience.

These principles are intended to produce plans that are practical, transparent and capable of continuous improvement.

## 1.3 Scope

This document describes the planning activity undertaken for the WIMS project.

It explains how the project plan was developed and how the initial project estimates were produced.

This document does not describe the detailed project work. That information is contained within the Annual Work Plan and supporting project documentation.

## 1.4 Planning Approach

The project plan was developed using a first principles approach. The planning process followed the sequence shown below.

| Project Objectives → | Identify Key Deliverables and related Work Streams → | Estimate Effort → | State Assumptions → | Make Planning Decisions → | Allocate Estimates across key deliverables and work streams → | Annual Work Plan → |
| --- | --- | --- | --- | --- | --- | --- |

The planning process consisted of the following activities.

- Review the project objectives.

- Identify the major work streams required to deliver the project.

- Estimate the effort required for each work stream.

- Review the assumptions used during planning.

- Make planning decisions based on project priorities and dependencies.

- Allocate the estimated effort across the planning period.

- Produce the Annual Work Plan.

Where sufficient information was available, estimates reflected the expected work required. Where there was insufficient evidence to distinguish between work streams, effort was allocated equally rather than introducing unsupported precision.

## 1.5 Planning Assumptions

The following assumptions were used during the planning activity.

- The planning period represents one project year.

- A total of 260 project days are available during the planning period.

- Planning is an ongoing activity throughout the project.

- Estimates represent the best information available at the time of planning.

- Actual effort will be recorded throughout the project.

- Future plans and estimates will be reviewed using actual project data.

## 1.6 Planning Decisions

The following planning decisions were made during development of the Annual Work Plan.

- Establish the Educational Platform early in the project.

- Develop Educational Content continuously throughout the year.

- Increase Book development during the second half of the project.

- Allocate similar effort to Theory, Engagement and Communications until sufficient project data is

available to support more accurate estimates.

- Retain contingency rather than allocating all available project time to planned work.

These decisions reflect the current priorities of the project and may be revised as the project progresses.

## 1.7 Project Estimates

The planning activity produced the following planning baseline.

| Work Stream | Estimated Days |
| --- | --- |
| Planning | 52 |
| Educational Platform | 60 |
| Educational Content | 40 |
| Book | 30 |
| Theory | 20 |
| Engagement | 20 |
| Communications | 20 |
| Contingency | 18 |
| Total | 260 |

The contingency allocation recognises that planning estimates are predictions rather than guarantees. It provides flexibility to accommodate unforeseen work and changes during project delivery.

## 1.8 Annual Work Plan

The estimated effort was allocated across the planning period to produce the Annual Work Plan.

The relationship between the planning documents is shown below.

Project Planning Summary

│

├────────► Annual Work Plan

│

└────────► Project Calendar

The Annual Work Plan provides practical guidance on:

- what work should be undertaken,

- when it should be undertaken

- and approximately how much effort should be allocated to each work stream.

## 1.9 Review

Planning is an ongoing activity rather than a one-time exercise.

Actual effort will be recorded throughout the project and compared with the planning baseline. Differences between estimated and actual effort will be reviewed and used to improve future planning.

Plan

│

▼

Do the Work

│

▼

Record Actual Effort

│

▼

Compare with Estimates

│

▼

Improve Future Plans

└──────────────┐

▼

Plan

This review process enables future planning decisions to be based increasingly on project evidence rather than judgement alone.

## 1.10 Planning Success Criteria

The planning activity will be considered successful if:

- The major work streams have been identified.

- A practical Annual Work Plan has been produced.

- Project effort can be compared with the estimates.

- The plan supports effective delivery of the project.

- Planning accuracy improves as actual project data becomes available.

## 1.11 Planning Risks

The following risks may affect the quality of the plan.

- Estimates are based on limited historical data.

- Project priorities may change.

- Additional work may be identified during the project.

- Actual effort may differ from the original estimates.

These risks will be monitored during project reviews and reflected in future planning.

## 1.12 Related Documents

This document should be read alongside:

- Annual Work Plan

- Project Calendar

- WIMS Service Definition

- Release Plan

- Work Stream Definitions (when available)

## 1.13 Conclusion

The planning activity has produced an initial planning baseline for the WIMS project.

The plan has been developed using a structured first principles approach supported by clearly stated assumptions, documented planning decisions and professional judgement.

The resulting estimates provide a practical basis for the Annual Work Plan while recognising that planning is an iterative process.

As the project progresses, actual project data will be used to review and refine both the estimates and future plans.

## 1.14 Post Note

This document records the planning activity carried out at the start of the project.

The objective of the planning activity was not to produce a perfect plan, but to produce a practical plan based on the best information available at the time.

The Project Planning Summary should be regarded as the planning baseline for the project. As work is completed and actual effort is recorded, both the estimates and the Annual Work Plan should be reviewed and updated where appropriate.

Planning is viewed as a continuous process of planning, measuring, learning and improving throughout the life of the project.

# 2 References

Heap, G. (2026). June 2026 fasting report: Weight management as measurement and a feedback system: A reflective, data-led personal case study (September 2025–January 2026).

Project Management Institute. (2025). A guide to the Project Management Body of Knowledge (PMBOK® Guide) (8th ed.). Project Management Institute.

# 3 Glossary

Adapt

Baseline

Book

Client

Educational Platform

Fasting

Fasting Cycle

Feasting

Insight

Intervention

Know Thyself

Learn

Measurement

Mentoring

Service

Trend

User

Weight Insight

Weight Insight Mentor

Website

Working Definitions

Baseline – The initial reference point against which future progress or change is measured.

Insight – A meaningful understanding developed through measurement, learning and adaptation.

Weight Insight Mentor – A mentor who helps individuals better understand their own weight-change journey through education and evidence-informed guidance.