# WIMS - July 2026 Monthly Development Plan

Title: WIMS - July 2026 Monthly Development Plan
Version: 1.1
Date: July 2026
Author: Graham Heap
Status: Draft

Table Of Contents

1 Introduction	3

1.2 Development Approach	3

2 Current Baseline	4

2.1 WIMS Service Definition	4

2.2 WIMS Platform Definition	4

2.3 WIMS Platform Implementation	5

3 July 2026 Development Objectives	5

3.1 Complete Baseline Documentation	5

3.2 Website Platform Implementation	6

3.3 Content Development	6

3.4 Report HTML Conversion	7

3.5 Book Structure Definition	7

3.6 Presentation Development	7

3.7 YouTube Preparation	8

3.8 Public Communication Preparation	8

4 July Priority Summary	8

5 Release Objective	9

6 Conclusion	9

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| July Plan | 1.0 | Approved | July 2026 |
| July Plan Revised | 1.1 | Approved | July 2026 |

# 1 Introduction

1.1 Purpose of this Document

This document defines the planned WIMS development activities for July 2026.

The purpose is to manage the continued development of the Weight Insight Mentoring Service (WIMS) from the initial Minimum Viable Service into a structured content-driven educational platform.

The July development cycle focuses on establishing a stable foundation that supports future growth.This document defines:

- current baseline position

- July development priorities

- planned implementation activities

- release objectives

- future preparation activities

## 1.2 Development Approach

WIMS development follows a controlled improvement cycle:

Baseline

↓

Review

↓

Analyse

↓

Monthly Development Plan

↓

Implementation

↓

Testing

↓

Release

↓

New Baseline

The objective is continuous improvement through controlled change.

Each development cycle should improve WIMS while maintaining a stable operational service.

# 2 Current Baseline

The current WIMS baseline defines the agreed foundation for future development.

The baseline is not the final version of WIMS.

The baseline represents the current approved understanding from which future improvements are developed.

## 2.1 WIMS Service Definition

Status: Baseline Established

The WIMS Service Definition Document defines:

- purpose and vision of WIMS

- Weight Insight Mentoring Service model

- target users

- educational approach

- Weight Insight Mentor role

The service definition provides the foundation for all future platform and content development.

## 2.2 WIMS Platform Definition

Status: Baseline Established

The WIMS Platform Definition Document defines the digital platform approach.

The platform is based on the principle:

Content = Knowledge

Menu = Navigation

Pages = Presentation

The objective is to create a long-term educational platform where WIMS knowledge can continue growing independently from website technology.

The Platform Definition establishes:

public website structure

content-driven approach

user experience model

administration separation

platform growth principles

## 2.3 WIMS Platform Implementation

Status: Draft Baseline

The WIMS Platform Implementation Document defines how the platform will be implemented.

The platform will use a configuration-driven approach where practical, allowing future menu items and functionality to be defined but only activated when content, testing, and release approval are complete.

The implementation approach prioritises:

- simplicity

- maintainability

- reliability

- long-term support

The initial technology approach is:

PHP

HTML

CSS

Structured flat files.

Technology decisions follow the principle:

"Everything should be made as simple as possible, but not simpler."

Technology exists to support WIMS knowledge delivery.

# 3 July 2026 Development Objectives

The July development cycle focuses on completing the foundation required for WIMS Platform Release V1.2, while preparing the structure required for future controlled releases.

# 3.1 Complete Baseline Documentation

Priority: High

Objective: Complete and approve the core documents required to manage future WIMS development.

Deliverables:

- WIMS Service Definition Document

- WIMS Platform Definition Document

- WIMS Platform Implementation Document

- WIMS Content Structure Definition

- WIMS Book Structure Definition

Acceptance Criteria:

- documents reviewed

- documents version controlled

- documents stored as official baseline documents

# 3.2 Website Platform Implementation

Priority: High

Objective: Implement the agreed WIMS platform structure.

| Development | Implementation | Acceptance Criteria |
| --- | --- | --- |
| implement stable website navigation update platform structure separate content and presentation create reusable components prepare administration structure | public learning platform administration environment content management future service expansion | website operational navigation tested links tested mobile display tested release approved |

## 3.3 Content Development

Priority: High

Objective: Create the initial WIMS educational content foundation.

| Learn | My Journey | Resources | Objective |
| --- | --- | --- | --- |
| understanding weight weight change measurement fasting and feasting behaviour change | case study reports experiments lessons learned | guides reports downloads reference material | what WIMS is why WIMS exists how WIMS works |

## 3.4 Report HTML Conversion

Priority: High

Objective: Convert existing WIMS reports into website-based educational resources.

Process:

PDF Report

↓

HTML Content

↓

WIMS Educational Resource

Acceptance Criteria:

- report converted

- formatting reviewed

- website integration completed

- links tested

## 3.5 Book Structure Definition

Priority: Medium / High

Objective: Define the structure of the first WIMS book.

The July objective is not writing the book.

The July objective is defining:

- book purpose

- target audience

- chapter structure

- content requirements

- relationship to existing WIMS material

## 3.6 Presentation Development

Priority: Medium

Objective: Create the initial WIMS presentation.

Presentation content:

- introduction to WIMS

- service philosophy

- website demonstration

- personal case study

- lessons learned

The presentation will support future communication and educational activities.

## 3.7 YouTube Preparation

Priority: Medium

Objective: Prepare WIMS video-based educational content.

Activities:

record initial presentation

publish presentation

link video content with WIMS platform

## 3.8 Public Communication Preparation

Priority: Low

Objective: Prepare future external communication.

Activities:

- draft first public introduction

- capture communication ideas

- refine key messages

Public communication will begin after sufficient platform content exists.

The first external communication should invite users into an established learning environment.

# 4 July Priority Summary

| Primary July priorities: | Secondary activities: |
| --- | --- |
| Complete baseline documentation Implement platform structure Develop core content foundation Convert existing reports to HTML Test and release WIMS V1.2 | book structure presentation development YouTube preparation public communication drafts |

# 5 Release Objective

The objective of the July 2026 release is to move WIMS from:

Website

↓

Content-driven Educational Platform

The release should establish:

- stable structure

- controlled documentation

- educational content foundation

- future growth capability

# 6 Conclusion

July 2026 establishes the foundation for the long-term development of WIMS.

The objective is not to complete every future feature.

The objective is to create a stable platform that can continue to grow.

The WIMS development approach reflects the wider WIMS philosophy:

Measure

Learn

Adapt

Each release improves the service through evidence, learning, and controlled change.