# Title Here

Subtitle Here

Title: My Title Here

Version: 1.0

Date: Month Year

Author: Graham Heap

Status: Draft

Table Of Contents

1 Introduction	2

1.1 Purpose of the document	2

2 References	2

3 Glossary	2

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Creation | 1.0 | Draft | Month Year |

# 1 Introduction

## 1.1 Purpose of the document

Certainly. Here's the complete revised report with the document structure, worksheet mapping, planning architecture diagrams, and a concluding post-review note.

# WIMS Annual Project Plan 2026–2027

## 1. Introduction

The Annual Project Plan defines the work to be undertaken during the planning period.

It complements the Project Planning Summary, which explains the project management approach, by describing:

- What will be delivered.

- When it will be delivered.

- How progress will be measured.

- How the project will be monitored and controlled.

The Annual Project Plan provides the primary management view of the project throughout the implementation period.

## WIMS Documentation Structure

WIMS Documentation

│

├── Project Planning Summary

├── Annual Project Plan

├── Weekly Project Plan

├── Project Plan vs Actuals

└── Service Documentation

# 2. Project Dashboard

Source Worksheet

- Project Status

Provides an executive overview of the project.

Typical information includes:

- Overall Project Status

- Reporting Period

- Project Progress

- Planned Effort

- Actual Effort

- Time Used

- Time Remaining

- Key Metrics

- Current Issues

- Management Summary

This section provides the project status at a glance.

# 3. Key Deliverables and Milestones

Source Worksheet

- Key Deliverables – Milestones

Each deliverable should include:

- Deliverable ID

- Deliverable Name

- Description

- Planned Release

- Planned Quarter

- Target Completion

- Dependencies

- Current Status

This section explains what the project will produce.

# 4. Project Work Streams

Project deliverables are organised into logical work streams.

Each work stream should describe:

- Purpose

- Scope

- Objectives

- Deliverables

- Planned Sequence

- Dependencies

This section explains how the work is organised.

# 5. Project Components

Source Worksheet

- Project Components

Describe each project component, for example:

- Documentation

- Website

- Publications

- Software

- Educational Resources

- Marketing

- Administration

For each component include:

- Purpose

- Description

- Deliverables

- Relationships to other components

# 6. Annual Project Calendar

Source Worksheet

- Project Weeks (R)

(Landscape Page)

This provides the primary visual representation of the Annual Project Plan.

The calendar shows:

- Planning Weeks

- Work Streams

- Deliverables

- Releases

- Milestones

- Major Activities

## Planning Data Flow

Planning Data

│

▼

Project Weeks (0)

│

├── Calendar View

├── Milestone View

├── Work Stream View

└── Release View

│

▼

Project Weeks (R)

│

▼

Annual Project Plan

The Project Weeks (0) worksheet contains the normalised planning data.

The Project Weeks (R) worksheet provides the reporting view used within the Annual Project Plan.

# 7. Project Key

Source Worksheet

- Project Key

Defines the common project language.

Include:

- Project Codes

- Component Codes

- Work Stream Codes

- Deliverable Codes

- Release Codes

- Milestone Codes

- Status Values

- Colour Conventions

- Planning Abbreviations

The Project Key ensures consistent interpretation throughout the project.

# 8. Project Planning Structure

## Project Hierarchy

Project

│

├── Work Streams

│      │

│      ├── Deliverables

│      │      │

│      │      ├── Components

│      │      └── Milestones

│      │

│      └── Releases

│

└── Annual Calendar

This hierarchy shows how the project is decomposed into manageable planning elements.

# 9. Planning Data Sources

The Annual Project Plan is generated from two planning workbooks.

## Annual Master Plan Workbook

Annual Master Plan.xlsx

│

├── Project Status ───────────► Project Dashboard

├── Deliverables ─────────────► Deliverables Chapter

├── Project Components ───────► Components Chapter

├── Project Key ──────────────► Project Key

├── Project Weeks (0) ────────► Source Planning Data

├── Project Weeks (R) ────────► Annual Calendar

└── Project Calendar ─────────► Calendar Narrative

## Project Plan vs Actuals Workbook

Project Plan vs Actuals.xlsx

│

├── Project Timesheet ───────► Effort Tracking

├── Planned Activity ────────► Monthly Planning

├── July Actuals ────────────► Progress Review

└── Planned Work ────────────► Work Package Detail

These workbooks provide the operational planning information from which the document is derived.

# 10. Project Monitoring and Control

## Project Timesheet

Source Worksheet

- Project Timesheet

Describes how project effort is recorded throughout the implementation.

Include:

- Planned Hours

- Actual Hours

- Variance

- Weekly Totals

- Monthly Totals

## Monthly Planning

Source Worksheet

- July Planned Activity

Describe the objectives and planned activities for each planning month.

For example:

- Project Office

- Architecture Definition

- Documentation Review

- Planning Activities

- Baseline Reviews

## Planned Work Packages

Source Worksheet

- Planned Work PM03

Describe:

- Planned Activities

- Estimated Time to Complete

- Work Package Objectives

- Expected Deliverables

## Actual Progress

Source Worksheet

- July Actuals

Compare:

- Planned Work

- Actual Work

- Variances

- Outstanding Actions

This section provides the project performance review.

## Project Execution Cycle

Annual Plan

│

▼

Monthly Planning

│

▼

Weekly Planning

│

▼

Timesheets

│

▼

Actuals

│

▼

Review & Learn

│

└───────────────┐

▼

Next Planning Cycle

This illustrates the continuous planning and review cycle throughout the project.

# 11. Appendices

Include supporting reference material.

Examples include:

- Project Definitions

- Planning Definitions

- WIMS Domain Definitions

- Glossary

- Acronyms

- References

- Revision History

# Post Review Note

The review of the planning workbooks suggests that they are sufficiently rich to support more than a traditional project plan. They collectively define the project's planning architecture, linking strategic planning, operational scheduling, progress monitoring, and project control.

The diagrams included within this document help explain the relationships between the planning workbooks and the published documentation. They also reinforce the distinction between planning data (maintained in the spreadsheets) and project knowledge (communicated through the documentation).

Future enhancements may include:

- A glossary separating Project Planning Terms from WIMS Domain Terms.

- Additional planning architecture diagrams where they improve understanding.

- Cross-references between deliverables, work streams, releases, and service documentation.

- A traceability matrix linking project components to deliverables and milestones.

- Automated generation of selected report sections directly from the planning spreadsheets.

These enhancements should be considered as part of the ongoing evolution of the WIMS documentation rather than prerequisites for the current release.

# 2 References

Heap, G. (2026). June 2026 fasting report: Weight management as measurement and a feedback system: A reflective, data-led personal case study (September 2025–January 2026).

Project Management Institute. (2025). A guide to the Project Management Body of Knowledge (PMBOK® Guide) (8th ed.). Project Management Institute.

# 3 Glossary

Adapt

Baseline

Book

Client

Educational Platform

Fasting

Fasting Cycle

Feasting

Insight

Intervention

Know Thyself

Learn

Measurement

Mentoring

Service

Trend

User

Weight Insight

Weight Insight Mentor

Website

Working Definitions

Baseline – The initial reference point against which future progress or change is measured.

Insight – A meaningful understanding developed through measurement, learning and adaptation.

Weight Insight Mentor – A mentor who helps individuals better understand their own weight-change journey through education and evidence-informed guidance.