# WIMS Q1 Planning and Implementation Review

Document: PM03 – Q1 Planning and Implementation Review

Version: 1.0

Date: July 2026

Status: Baseline Review

Table Of Contents

1 Purpose of the document	2

2 Executive Summary	2

3 Comparison with the Baseline	3

4 Week 2 Lessons Learned	3

5 Governance Improvements	4

6 Work Breakdown Structure and Estimation	4

7 Refined Understanding of Q1	5

8 Refined Implementation Strategy	6

9 Q1 Deliverables	7

9.1 Technical Platform	7

9.2 Educational Platform	7

9.3 Media Platform	7

10 August Objectives	7

11 Conclusion	8

12 References	9

13 Glossary	9

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Creation | 1.0 | First Release | July 2026 |

# 1 Purpose of the document

This document reviews the implementation of the first weeks of Q1 following publication of the WIMS – Service Definition and Implementation Plan V1.3.

It is not a replacement for the baseline implementation plan.

The Service Definition and Implementation Plan defines:

- the vision

- project scope

- implementation strategy

- workstreams

- long-term objectives

This review documents the practical experience gained during implementation and records the governance improvements that resulted.

Its purpose is to explain how the baseline will be delivered rather than redefining what will be delivered.

# 2 Executive Summary

Implementation commenced immediately following publication of the baseline.

Significant progress was made in developing the WIMS platform; however, implementation also revealed that project governance, configuration management and document control had not matured at the same rate as technical development.

Week 2 therefore became a governance milestone rather than simply another implementation week.

The emphasis shifted from producing additional deliverables towards establishing a Project Office, identifying baseline documentation, rationalising the directory structure and restoring effective project control.

The review concludes that these activities did not change the project scope. Instead they significantly strengthened the project's ability to deliver the original baseline objectives.

# 3 Comparison with the Baseline

A detailed review of the WIMS Service Definition and Implementation Plan V1.3 confirms that the original objectives remain appropriate.

| Baseline Objective | Current Assessment |
| --- | --- |
| Stable educational platform by September 2026 | Confirmed |
| Website evolves into an educational platform | Confirmed |
| Convert June 2026 Fasting Report into HTML | Confirmed |
| Develop presentations | Confirmed |
| Begin YouTube rollout | Expanded into defined educational channel |
| Develop mentoring documentation | Confirmed - lower implementation priority during Q1 |
| Monthly planning and reviews | Enhanced through Project Office governance |

No significant changes to scope have been identified.

The implementation experience has refined sequencing and governance rather than altering project direction.

# 4 Week 2 Lessons Learned

Implementation progressed rapidly during Week 1.

Week 2 demonstrated that rapid development had created increasing organisational complexity.

The project experienced:

- evolving directory structures

- multiple working drafts

- uncertainty regarding baseline documentation

- increasing configuration complexity

The issue was not insufficient progress.

The issue was that the Project Office had not yet matured sufficiently to support effective planning and project control.

# 5 Governance Improvements

Week 2 therefore concentrated on establishing effective governance.

Major activities included:

- Project Office development

- directory rationalisation

- baseline document identification

- configuration management

- parking lower-priority work

- critical path identification

Although these activities temporarily reduced implementation velocity, they significantly reduced future project risk and improved long-term project control.

The Project Office is therefore recognised as an essential project deliverable.

# 6 Work Breakdown Structure and Estimation

An important conclusion reached during implementation was that accurate implementation estimates cannot be produced without a detailed Work Breakdown Structure (WBS).

Rather than producing unreliable estimates, the decision was taken to defer detailed WBS development until the platform architecture had stabilised.

| Implementation Action for Q1 |  |
| --- | --- |
| July | August |
| - establish governance - stabilise the platform - identify deliverables | - produce detailed WBSs - estimate remaining workstreams - refine the implementation roadmap |

This approach is expected to produce more reliable planning information than attempting detailed estimates before sufficient decomposition has been completed.

# 7 Refined Understanding of Q1

One of the most significant outcomes of Week 2 has been a clearer understanding of the primary Q1 objective.

Originally, implementation focused heavily upon the website.

Implementation has demonstrated that the website is not the primary deliverable.

The website is the delivery platform.

The primary deliverable is a stable educational platform.

By the end of September 2026 a new visitor should be able to:

- understand the purpose of WIMS

- understand the WIMS philosophy

- read the June 2026 Fasting Report

- understand how to use the current spreadsheet

- understand the mentoring service

- access introductory educational material

- watch supporting educational videos

This is entirely consistent with the objectives defined within the baseline implementation plan.

# 8 Refined Implementation Strategy

The implementation sequence became significantly clearer during Week 2.

Vision

│

▼

WIMS Service Definition & Implementation Plan

│

▼

Project Office & Governance

│

▼

Configuration Management & Baselines

│

▼

Stable Technical Platform

│

▼

Stable Educational Platform

│

┌──────────────┼──────────────┐

│              │              │

▼              ▼              ▼

HTML Report     WIMS Introduction  Spreadsheet Guide

│

▼

June 2026 Report Presentation

│

▼

YouTube Channel

│

▼

Educational Videos

│

▼

Future Articles and Book Chapters

One important observation confirmed during implementation is that one piece of work should generate multiple outputs, exactly as described within the baseline implementation plan.

For example:

- The June 2026 Fasting Report becomes an HTML educational resource.

- The HTML resource supports the presentation.

- The presentation becomes educational YouTube content.

- The educational content contributes towards future book chapters.

This significantly improves the return on development effort while maintaining consistency across all educational media.

# 9 Q1 Deliverables

By the end of September 2026 the following should be operational.

## 9.1 Technical Platform

- Stable website architecture

- Stable navigation

- Stable educational platform

- Configuration-controlled documentation

## 9.2 Educational Platform

- Introduction to WIMS

- HTML version of the June 2026 Fasting Report

- WIMS presentation

- June 2026 Report presentation

- Current spreadsheet user guide

- Introductory mentoring material

## 9.3 Media Platform

The YouTube channel should be operational and initially provide:

- Introduction to WIMS

- Presentation of the June 2026 Fasting Report

- Explanation of the current spreadsheet and how users should interpret it

Future platform releases will introduce improved spreadsheet functionality together with additional educational material.

# 10 August Objectives

August will focus upon controlled implementation.

Major objectives include:

- detailed WBS development

- implementation estimates

- continued educational platform development

- educational content production

- refinement of the implementation roadmap

# 11 Conclusion

The review confirms that the objectives defined within the WIMS – Service Definition and Implementation Plan V1.3 remain valid.

The principal outcome of Week 2 has not been a change in project scope but a significant improvement in governance, configuration management and implementation planning.

The establishment of the Project Office, configuration management processes and stable baseline documentation provides the governance foundation required to support the controlled implementation of the remaining Q1 work.

The focus for the remainder of Q1 therefore shifts from establishing project control towards delivering a stable educational platform by September 2026, fully aligned with the original baseline objectives.

# 12 References

Heap, G. (2026). June 2026 fasting report: Weight management as measurement and a feedback system: A reflective, data-led personal case study (September 2025–January 2026).

Project Management Institute. (2025). A guide to the Project Management Body of Knowledge (PMBOK® Guide) (8th ed.). Project Management Institute.

# 13 Glossary

Adapt

Baseline

Book

Client

Educational Platform

Fasting

Fasting Cycle

Feasting

Insight

Intervention

Know Thyself

Learn

Measurement

Mentoring

Service

Trend

User

Weight Insight

Weight Insight Mentor

Website

Working Definitions

Baseline – The initial reference point against which future progress or change is measured.

Insight – A meaningful understanding developed through measurement, learning and adaptation.

Weight Insight Mentor – A mentor who helps individuals better understand their own weight-change journey through education and evidence-informed guidance.