## WIMS July 2026 — Week 1 Status Review

🤣 Yes Graham — probably enough before the WIMS “small flyer update” becomes a UNESCO philosophy archive.

Rua PM hat back on. 🦊📋

Looking at Week 1 of the July 2026 WIMS Project Review, I would say we are actually ahead of where the work plan originally expected.

The original Week 1 objective was basically:

Review the MVS, understand gaps, define direction.

What happened is we moved much further into architecture definition.

## WIMS July 2026 — Week 1 Status Review

### 1. MVS Review / SWOT ✅ COMPLETE

Status: Done

Outputs:

- reviewed initial website

- identified transition needed

- recognised MVS purpose was achieved

- clarified next stage

Conclusion:

Initial MVS validated concept creation.

Next stage:
Stable Educational Platform

### 2. Service Definition Review ✅ COMPLETE

Status: Mostly complete

Defined:

WIMS

- Weight Insight Mentoring Service

Purpose

- educational support framework

Framework

- Know Thyself

- Measure

- Learn

- Adapt

Positioning

- not diet plan

- not weight-loss programme

- learning and mentoring service

Still later:

- polish formal wording

- create final website copy

### 3. Stable Platform Architecture ✅ COMPLETE

Status: Major milestone achieved

Defined:

Six workstreams:

✅ Website Platform
✅ Educational Framework
✅ Tools & Resources
✅ Service Definition
✅ Communication Platform
⏳ Content Management (R1.3)

Target menu structure drafted.

Release roadmap created:

- R1.1 July

- R1.2 August

- R1.3 September

### 4. Website Platform 🟢 IN PROGRESS

Already achieved:

- PHP structure created

- header/footer templates

- configurable pages

- revised menu

Remaining R1.1 work:

- implement final menu

- tidy navigation

- create missing placeholder pages

### 5. Tools & Resources 🟢 GOOD PROGRESS

Done:

- WIMS Support Spreadsheet V1.0 released

Need:

- explanation pages:

  - Getting Started

  - Understanding Your Measurements

Key discovery added:

Measurement is the First Intervention

### 6. Educational Framework 🟢 STRONG PROGRESS

Defined:

Know Thyself
Measure
Learn
Adapt

Additional concepts discovered:

- measurement without judgement

- scales as mirror

- personal filters

- comfort zones

- behaviour loops

Need:

- write first content pages

### 7. Communication Platform ✅ DEFINED TODAY

Big Week 1 win.

Defined:

- article strategy

- YouTube strategy

- founder introduction

- symbolism approach

- branding integration

Assets identified:

- business card

- flyer

- August articles

- videos

- fasting report HTML

- presentation

### 8. Fasting Report Conversion 🟡 IN PROGRESS

Status:
HTML conversion ~80%

Need:

- finish conversion

- create presentation version

## Rua Week 1 Assessment 🦊

Planned:

“Review MVS website.”

Actual:

You completed:

✔ project review
✔ architecture definition
✔ release planning
✔ communication strategy
✔ brand philosophy
✔ content model

Remaining Week 1 cleanup tasks:

- Finish Stable Platform Definition document

- Finish MVS Review/SWOT document

- Update implementation plan

- Freeze R1.1 scope

- Continue HTML fasting report

Biggest recommendation:

No more discovery this week. 😂

Seriously.

The thinking phase delivered enough.

Now move from:

Discover → Define

into:

Document → Deliver

Otherwise WIMS V1.1 will have a blockchain-enabled Taoist AI fox mentor before the homepage is finished. 🦊🤖☯️

Week 1 outcome: successful. 📋✅