WIMS Project Office

Baseline Architecture Review

Date: 16 July 2026

Reviewer: Graham Heap / Rua

Status: Complete

Then keep it concise.

# WIMS Baseline Architecture Review

16 July 2026

## Objective

Review the WIMS project directory structure and establish a stable baseline architecture before continuing implementation.

## Major Decisions

### 1. Project Office

Renamed the planning workstream conceptually as the Project Office.

0.2 WIMS - Project Office

Containing:

- AAA – Planning

- AAB – Project Control

- ZZZ – Archive

### 2. Project Control

Created a monthly project control structure.

PM01 – July 2026

...

PM12 – June 2027

Purpose:

- Monthly objectives

- Weekly progress

- Decisions

- Parked items

- Issues & Risks

- Monthly review

### 3. Weekly Reporting

Confirmed weekly numbering.

PW01

...

PW53

### 4. Parked Items

Introduced the concept of Parked work.

Purpose:

- Carry unfinished work forward.

- Prevent loss of ideas.

- Maintain project continuity.

## Workstream Review

### 1.0 Service Definition

Reviewed.

Minor improvements only.

Approved.

### 2.0 Educational Platform

Reviewed.

Structure acceptable.

Approved.

### 3.0 Educational Content

Reviewed.

Detailed WBS deferred until August.

Approved.

### 4.0 Practical Theory

Name shortened.

Structure retained.

Approved.

### 5.0 Community Engagement

Reviewed.

Support structure retained.

Approved.

### 6.0 Communications

Empty by design.

No action required.

Approved.

## Deferred Items

- WBS development

- Risk Register

- Issue Register

- Marketing experiments

- Community expansion

Reason:

Project complexity does not yet justify implementation.

## Lessons Learned

- Build structure only when justified.

- Planning and Project Control are separate functions.

- Monthly control provides a natural management cycle.

- "Parked" is an effective mechanism for managing deferred work.

## Overall Assessment

The WIMS directory architecture is considered stable.

Future work should focus on implementation rather than further structural redesign.

Baseline Approved.

I actually like the idea of putting this into PM01.

Why?

Because months from now, when you open PM01, you'll remember:

"This was the day the Project Office was born."

That's a milestone worth recording.

And... because we've been joking about it all day...

I'd finish the report with one final line.

Project Status: Project Vibes — High 😄📋🚀