# Weight Insight Mentoring Service (WIMS)

WIMS - Platform Development Review

Title: WIMS - Platform Development Review

Version: 1.1

Date: July 2026

Author: Graham Heap

Status: Baseline

Table of Contents

1 WIMS Platform Development Review	2

1.1 Document Purpose	2

1.2 Executive Summary	2

2 Current State — Initial MVS June 2026	3

2.1 Website Platform	3

2.2 Educational Content	3

2.3 Measurement Tools	4

2.4 Communication & Engagement	4

2.5 Content Management	4

3 Workstreams Required for Stable Platform	5

3.1 Workstream 1 — Website Platform	5

3.2 Workstream 2 — Educational Framework	6

3.3 Workstream 3 — Tools & Resources	7

3.4 Workstream 4 — Service Definition	7

3.5 Workstream 5 — Communication Platform	8

3.6 Workstream 6 — Content Management	8

4 Release Roadmap	9

4.1 Stable Educational Platform	9

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Created | 1.0 | Draft | June 2026 |
| WIMS - Platform Development Review | 1.1 | Baseline | July 2026 |

# 1 WIMS Platform Development Review

## 1.1 Document Purpose

Initial MVS (June 2026) → Stable Educational Platform (Release 1.3 September 2026)

This document reviews the current state of the Weight Insight Mentoring Service (WIMS) website following the Initial MVS release, identifies the functional and service gaps, and defines the planned evolution through Releases 1.1, 1.2 and 1.3 to deliver the Stable Educational Platform.

## 1.2 Executive Summary

The Initial MVS release of WIMS in June 2026 successfully delivered the first operational version of the service platform.

The primary objective was not to deliver a complete educational platform, but to validate the WIMS concept by making the philosophy, evidence, tools, and mentoring idea publicly available.

The Initial MVS achieved this objective by providing:

- an operational public website

- introduction to WIMS

- the four key insights:

- Know Thyself

- Measure

- Learn

- Adapt

- Graham's personal case study

- June Fasting Report

- weight tracking spreadsheet

- initial mentoring information

- contact capability

The SWOT review identified that the foundation exists, but the website currently operates mainly as a static information repository rather than a complete educational service platform.

The objective of Releases 1.1 to 1.3 is therefore:

To evolve WIMS from a validated information resource into a stable educational platform capable of supporting independent user learning and future mentoring services.

# 2 Current State — Initial MVS June 2026

## 2.1 Website Platform

| Delivered: - public website available - core content published - basic access to information - contact capability | Current gaps: - no structured menu system - limited navigation journey - user must discover content themselves - content updates require technical website changes |
| --- | --- |

The platform is operational but not yet designed for ongoing educational delivery.

## 2.2 Educational Content

| Current Capability Delivered: - WIMS principles introduced - Fasting Report available as PDF - personal experience documented - initial explanation of concepts | Limitations Missing: - structured learning pathway - topic-based educational sections - articles - examples - learning exercises - progressive knowledge development Current state: "Read my findings" |
| --- | --- |

Target state: "Learn how to apply these ideas yourself"

## 2.3 Measurement Tools

| Current Capability Delivered: - downloadable weight tracking spreadsheet - basic user guidance | Limitations Current spreadsheet: - designed around one-year tracking - limited long-term support - requires user modification - supporting education needs expansion | Required evolution: - more flexible tools - better explanation - examples - improved user support |
| --- | --- | --- |

## 2.4 Communication & Engagement

| Current Capability Delivered: - contact form - basic service communication | Limitations Missing: - publishing process - regular updates - articles - news/release information - user engagement channels |
| --- | --- |

## 2.5 Content Management

| Current Capability - Content exists but is embedded within website development. |  |
| --- | --- |
| Key Gap |  |
| Currently:Content Change → Website Modification → Technical Update → Deployment | Stable platform requires: Content Creation → Review → Publish without changing underlying technology. This is a critical platform maturity requirement. |

# 3 Workstreams Required for Stable Platform

## 3.1 Workstream 1 — Website Platform

Purpose: Create a structured service platform.

Outputs:

- navigation menu

- user pathways

- improved page structure

- content areas

| Release | Release Impact |
| --- | --- |
| R1.1 | implement structure |
| R1.2 | expand sections |
| R1.3 | stabilise user experience |

## 3.2 Workstream 2 — Educational Framework

Purpose: Convert knowledge into structured learning.

Outputs:

- learning modules

- articles

- guides

- examples

| WIM Insights | Description |
| --- | --- |
| Know Thyself | Understanding personal behaviour and environment. |
| Measure | Collecting and interpreting information. |
| Learn | Understanding patterns and results. |
| Adapt | Making sustainable changes |
| Release | Release Impact |
| R1.1 | define education structure |
| R1.2 | develop core learning material |
| R1.3 | complete foundation curriculum |

## 3.3 Workstream 3 — Tools & Resources

Purpose: Support practical application.

Outputs:

- improved spreadsheet

- user guides

- templates

- examples

| Release | Release Impact |
| --- | --- |
| R1.1 | improve explanation |
| R1.2 | enhance capability |
| R1.3 | stable toolkit |

## 3.4 Workstream 4 — Service Definition

Purpose: Clearly define Weight Insight Mentoring.

Outputs:

- mentor role definition

- service description

- user expectations

- boundaries

| Release | Release Impact |
| --- | --- |
| R1.1 | explain service |
| R1.2 | provide examples |
| R1.3 | complete service pathway |

## 3.5 Workstream 5 — Communication Platform

Purpose: Allow WIMS to grow.

Outputs:

- articles

- updates

- announcements

- feedback routes

| Release | Release Impact |
| --- | --- |
| R1.1 | define communication model |
| R1.2 | begin publishing |
| R1.3 | sustainable communication process |

## 3.6 Workstream 6 — Content Management

Purpose: Separate content from technology.

Outputs:

- publishing mechanism

- content lifecycle

- update process

| Release | Release Impact |
| --- | --- |
| R1.1 | select approach |
| R1.2 | implement publishing |
| R1.3 | operational content platform |

# 4 Release Roadmap

| Release | July 2026 Release 1.1 | August 2026 Release 1.2 | September 2026 Release 1.3 |
| --- | --- | --- | --- |
| Objective | Make WIMS understandable. | Make WIMS teachable. | Make WIMS sustainable. |
| Output | menu/navigation website structure service explanation content framework initial publishing approach | expanded educational content converted report knowledge articles/resources improved tools communication capability | complete foundation education structure stable website stable tools publishing capability clear mentoring pathway evidence framework |
| Success criteria | A new visitor understands: what WIMS is where information is how to start | A user can learn WIMS concepts independently. |  |

## 4.1 Stable Educational Platform

Objective: Major outputs:

Success criteria: A user can:

- Understand WIMS

- Learn the principles

- Use the tools

- Apply the approach

- Request mentoring support

- without direct explanation from Graham.

Final Project Position

June 2026 Initial MVS

Delivered: "This is what I discovered and built."

September 2026 Stable Educational Platform

Will deliver:

"This is a structured service that allows others to learn and apply the WIMS approach."