# WIMS - Workstream Planning Principles

Title: WIMS - Workstream Planning Principles

Version: 1.0

Date: Month Year

Author: Graham Heap

Status: Draft

Table Of Contents

1 Planning Principles for Project Workstream Delivery	2

1.1 Deliverable Focus	2

1.2 Independent Workstreams	2

1.3 Logical Development	2

1.4 Incremental Delivery	2

1.5 Reuse of Deliverables	2

1.6 Managed Dependencies	2

1.7 Single Source of Truth	2

1.8 Consistent Standards	2

1.9 Continuous Improvement	2

1.10 Alignment with the WIMS Vision	2

2 References	3

3 Glossary	3

Document Revision History

| Document | Revision | Comment | Date |
| --- | --- | --- | --- |
| Initial Document Creation | 1.0 | Draft | July 2026 |

# 1 Planning Principles for Project Workstream Delivery

## 1.1 Deliverable Focus

Each project workstream shall have a clearly defined purpose, scope and set of deliverables. Planning should focus on producing tangible outputs rather than documenting activities.

## 1.2 Independent Workstreams

Each project workstream shall be planned and managed independently while contributing to the overall objectives of the WIMS Programme.

## 1.3 Logical Development

Activities within each workstream should follow a logical sequence from concept through implementation to completion.

## 1.4 Incremental Delivery

Workstreams should be delivered through incremental releases, allowing continual refinement based on practical experience and feedback.

## 1.5 Reuse of Deliverables

Deliverables should be designed for reuse wherever practical. Outputs from one workstream may support one or more other workstreams without unnecessary duplication.

## 1.6 Managed Dependencies

Dependencies between workstreams should be identified during project planning and managed through the overall project schedule rather than embedded within individual workstream structures.

## 1.7 Single Source of Truth

Each deliverable shall have one authoritative source. Other workstreams should reference the approved deliverable rather than maintain duplicate copies.

## 1.8 Consistent Standards

All workstreams shall follow common standards for documentation, version control, naming conventions and quality assurance.

## 1.9 Continuous Improvement

Experience gained during delivery shall be used to improve future releases, supporting the continual evolution of the WIMS Programme.

## 1.10 Alignment with the WIMS Vision

Every workstream shall contribute to the overall vision, principles and objectives of the WIMS Programme while retaining responsibility for its own deliverables.

# 2 References

Heap, G. (2026). June 2026 fasting report: Weight management as measurement and a feedback system: A reflective, data-led personal case study (September 2025–January 2026).

Project Management Institute. (2025). A guide to the Project Management Body of Knowledge (PMBOK® Guide) (8th ed.). Project Management Institute.

# 3 Glossary

Adapt

Baseline

Book

Client

Educational Platform

Fasting

Fasting Cycle

Feasting

Insight

Intervention

Know Thyself

Learn

Measurement

Mentoring

Service

Trend

User

Weight Insight

Weight Insight Mentor

Website

Working Definitions

Baseline – The initial reference point against which future progress or change is measured.

Insight – A meaningful understanding developed through measurement, learning and adaptation.

Weight Insight Mentor – A mentor who helps individuals better understand their own weight-change journey through education and evidence-informed guidance.