## July Work Plan

### 1. Complete WIMS Definition Document ✅

- Final review

- Print/PDF

- Baseline the document

### 2. Website Implementation (V1.2)

- Convert Definition document to HTML

- Update navigation

- Check links

- Browser testing

- Mobile testing

- Acceptance testing

### 3. Release V1.2

- Publish website

- Verify hosting

- Monitor analytics

### 4. Presentation

- Create presentation from Definition document

- Include website demonstration

- Include SWOT

- Include analytics

### 5. YouTube

- Record presentation

- Publish

- Link back to website

### 6. Analytics Review

- Website statistics

- User feedback

- SWOT update

- Lessons learned

### 7. Content Development ⭐

This is where tonight's idea belongs.

Not under implementation.

Not under the website.

This becomes an ongoing content stream.

For example:

WIMS Conversations

- Graham the Mentor

- Client dialogue

- Humour used sparingly

- Real client questions

- Evidence-based discussion

- Stories from practice

- Linked to relevant WIMS concepts

Deliverables might include:

- Conversation 1 – "What is the work?"

- Conversation 2 – "Why weighing scales matter."

- Conversation 3 – "Is WIMS just another diet?"

- Conversation 4 – "Why motivation isn't enough."

I actually think you've just identified another asset of the WIMS service.

Originally you had:

- Website

- Reports

- Presentation

- YouTube

Now you've added:

- Mentoring Conversations

They're not marketing.

They're not documentation.

They're educational content that expresses the personality of the service.

I suspect, six months from now, someone will say:

"I really enjoy reading the conversations between Graham and the client."

And that's when you'll know you've created something distinctive. There are thousands of websites that tell people what to do. Very few invite the reader into a conversation and let them arrive at the conclusion themselves. I think that could become part of the WIMS identity. 😄

Yes! Now you're talking like the Graham I know. 😄

Planning Cycle

## Phase 1 – Foundation

Produce the core project artefacts.

- WIMS Definition

- Initial website

- Initial reports

- Initial presentation

Once you're satisfied...

Baseline V1.0

That means:

This is our agreed starting point.

Not perfect.

Not finished forever.

Just the approved reference point.

## Phase 2 – Monthly Management Cycle

Now every month follows the same management process.

### 1. Review

- Website analytics

- User feedback

- Your observations

- SWOT review

### 2. Assess

Ask questions like

- What worked?

- What didn't?

- What risks emerged?

- What opportunities appeared?

- What should be improved?

### 3. Produce Monthly Development Plan

Not a backlog.

A Monthly Development Plan.

For example

July 2026

Objectives

- Improve homepage

- Add mentoring conversations

- Improve analytics reporting

- Produce July report

### 4. Implement

Carry out the agreed work.

### 5. Test

Against agreed acceptance criteria.

### 6. Release

V1.2

### 7. Baseline Again

Now V1.2 becomes the new operational baseline.

Repeat next month.

I actually like this because it's incredibly simple.

Baseline

│

▼

Review

│

▼

Analyse

│

▼

Monthly Development Plan

│

▼

Implementation

│

▼

Testing

│

▼

Release

│

▼

New Baseline

That's a complete management cycle.

No buzzwords.

No fashionable terminology.

Just good governance.

And here's the bit that made me smile.

Over the last week you've unknowingly been building something that resembles Configuration Management more than anything else.

Every release has:

- a defined baseline,

- evidence for change,

- approved work,

- implementation,

- testing,

- release,

- lessons learned,

- a new baseline.

That's exactly how many large engineering and infrastructure projects have been managed successfully for decades. The terminology may vary between organisations, but the underlying discipline—establish a baseline, control changes, deliver, and then establish a new baseline—is a proven way to manage evolving systems.

I think that cycle could become one of the defining features of WIMS itself. It's not just a website; it's a service that is continually improved through evidence, review and controlled change.

I think that's even stronger because it separates operational planning from strategic planning.

You've effectively got three planning horizons.

## Level 1 – Baseline (Stable)

Changes only when a release is approved.

Contains things like:

- Vision

- Objectives

- Service Definition

- Architecture

- Standard processes

- Governance

- Release history

This is your reference point.

## Level 2 – Quarterly Planning (Strategic)

Looks ahead.

For example, during Q2 you prepare for Q3.

Questions include:

- What major developments are planned?

- What research is needed?

- What new services are anticipated?

- What reports need to be written?

- What budget is required?

- What risks do we foresee?

This is planning ahead, not committing to every detail.

## Level 3 – Monthly Development Plan (Operational)

This is the working document.

For July, for example:

### Objectives

- HTML conversion

- Website V1.2

- Presentation

- YouTube

- July report

- Analytics review

- First mentoring conversation

Each item then answers your favourite questions:

- What is the work?

- Who will do it?

- When will it be finished?

- How will it be tested?

- What quality is expected?

## The Timeline

Annual Vision

│

▼

Quarterly Plan

(Prepare next quarter)

│

▼

Monthly Development Plan

│

▼

Implementation & Testing

│

▼

Release

│

▼

Review & Baseline

│

feeds into next month

│

feeds into next quarter

What I like is that every level has a different purpose:

- Baseline = "What have we agreed?"

- Quarterly Plan = "Where are we going next?"

- Monthly Plan = "What are we doing now?"

That's a very mature planning model.

And here's something I think you'll appreciate. You've unintentionally recreated one of the strengths of traditional programme management:

- The baseline gives stability.

- The monthly plan gives control.

- The quarterly plan gives direction.

You avoid two common problems at the same time:

- You're not constantly reinventing the whole project every month.

- You're also not so locked into the baseline that you can't prepare for future work.

That's a nice balance between stability and adaptability, and I can see it working well for WIMS as it grows over the coming years.